# Rough Frost Sprint 4 Report

# Sprint Goal & Achievement

- Sprint Goal (from sprint-4-planning.md): Finalize the project by ensuring image functionality works reliably, implement a scraper for existing food blogs, and iterate on the analytics page.

- Achievement: Yes — the sprint delivered the core goals:

  - Image rendering fixes and fallback logic were implemented and standardized (see sprint-4-review.md / sprint-4-retrospective.md).

  - A food-blog scraper MVP was implemented to import recipes (titles, ingredients, instructions, images) for multiple blog formats.

  - Analytics received a first iteration (ingredient frequency, top-recipe metrics) and backend aggregation logic.

  - UI polish, loading/error states, and other stability fixes were completed.

# Production Deployment

- Production URL: https://recipeapp-5rrb.onrender.com

- What's working in production:

  - Image rendering and fallback logic should be functioning.

  - Scraper MVP can import recipes into the Recipe model (with basic error handling).

  - Analytics backend endpoints and at least ingredient-frequency visualizations are present.

  - UI improvements (loading/error states, smaller edit/delete buttons, tooltips) are present in the UI code.

- What's not / outstanding:

  - Advanced analytics visualizations and deeper insights were deferred.

  - Scraper support is limited to the MVP set of blog formats and may break on significant site structure changes.

  - Robust image edge-case handling (very large files, unsupported formats) remains.

- A/B Test Endpoint

  - Endpoint URL:

# Completed Work

- Story 1: Input initial blog details — 8 points

  - Extract title, ingredients, instructions, images; support multiple blog formats; store in Recipe model; basic error handling.

- Story 2: Analytics Page Improvements — 5 points

  - Ingredient frequency chart, top recipe metrics, cleaner layout, backend analytics logic.

- Story 3: Fix duplicate search results bug — 3 points

  - Resolve UI inconsistencies, add loading/error states, remove unused components.

- Story 4: Create more unit tests – 3 points

- Story 5: Refine analytics dashboard with graphs and summary stats – 3 points

Total planned story points: 19

Sprint 4 delivered the core functionality described above (see sprint-4-review.md and sprint-4-retrospective.md for confirmation).

# Velocity Summary

- Sprint 4 velocity: 22

- Sprint 3 velocity: 21

- Sprint 2 velocity: 36

Average velocity: 26.33

# Readiness for Final Submission

What's complete:

- Core functionality: images, scraper MVP, analytics first iteration, recipe create/edit/delete flows, search fixes, tests for core recipe flows.

- UI polish: smaller action buttons, tooltips, loading/error states

# Sprint Retrospective Highlights

- Prioritizing critical bugs early helped maintain stability and reduced technical debt.

- Modular scraping logic is easier to extend to new sites.

- Standardizing media storage/validation simplifies downstream development.

- Incremental analytics improvements clarified data requirements and gaps.

- Areas for improvement included needing more generalized parsing logic and addressing image edge-cases.

# Links

- Production URL: https://recipeapp-5rrb.onrender.com

- Sprint 4 planning doc: https://github.com/luciavinapatino/rough-frost/blob/main/docs/sprints/sprint-4-planning.md

- Sprint 4 retrospective: https://github.com/luciavinapatino/rough-frost/blob/main/docs/sprints/sprint-4-retrospective.md

- Sprint 4 review: https://github.com/luciavinapatino/rough-frost/blob/main/docs/sprints/sprint-4-review.md

- Repo (GitHub project): https://github.com/luciavinapatino/rough-frost

- Analytics Endpoint: https://recipeapp-5rrb.onrender.com/analytics/